PhaseOut

Sprint 2 — Final Report

App Usage Timer  •  FR-05  •  March 2026

| Feature | FR-05 — App Usage Timer |
| --- | --- |
| Phases | Phase 1: Data Layer • Phase 2: Android Wiring • Phase 3: Monitor Service |
| Build result | ✅ app-debug.apk built and installed |
| Analyze result | ✅ No issues found (1 warning fixed immediately) |
| Sprint verdict | ⚠️ CODE COMPLETE — runtime test deferred (DB migration issue pending) |

# 1.  What Was Delivered

| # | File | Action | Status |
| --- | --- | --- | --- |
| 1 | lib/db/migrations.dart | Modified | ✅ migrateV1ToV2() live, dbVersion=2 |
| 2 | lib/models/app_usage_model.dart | New | ✅ Full model with getters and todayString() |
| 3 | lib/db/database_helper.dart | Modified | ✅ 5 new usage CRUD methods added |
| 4 | lib/channels/usage_channel.dart | New | ✅ Dart bridge: getUsageStats(), hasUsagePermission(), openUsageSettings() |
| 5 | MainActivity.kt | Replaced | ✅ Usage channel handler + PhaseOutNotificationListener fix |
| 6 | AndroidManifest.xml | Modified | ✅ NotificationListenerService declared |
| 7 | lib/services/usage_monitor_service.dart | New | ✅ Full monitor: fetch, store, evaluate limits, notify |
| 8 | lib/services/scheduler_service.dart | Modified | ✅ UsageMonitorService.checkLimits() wired into tick loop |
| 9 | lib/utils/constants.dart | Modified | ✅ Usage alert notification ID and channel constants added |
| 10 | lib/services/notification_service.dart | Modified | ✅ Usage alert channel created on init |

# 2.  Success Matrix

| Criterion | Result | Note |
| --- | --- | --- |
| flutter analyze clean | PASS | 1 unused import warning fixed immediately. |
| App builds and installs | PASS | app-debug.apk installs on physical device. |
| All 10 files written and accepted by analyzer | PASS | Zero issues on final run. |
| UsageChannel Dart bridge wired | PASS | Channel, permission check, and settings opener all implemented. |
| Kotlin UsageStatsManager handler | PASS | handleGetUsageStats() queries INTERVAL_DAILY and aggregates by package. |
| NotificationListenerService fix | PASS | PhaseOutNotificationListener declared. Sprint 1 media stop issue resolved. |
| UsageMonitorService wired into BGS tick | PASS | checkLimits() called on every 60-second tick. |
| app_usage_daily table created | DEFER | DB migration issue: table not created on upgrade from v1. Fix carried to Sprint 3. |
| Usage data written to DB on tick | DEFER | Depends on table existing. Deferred with migration fix. |
| Notification fires when limit reached | DEFER | Depends on DB. Deferred with migration fix. |
| PACKAGE_USAGE_STATS granted and tested | DEFER | Permission flow built. Live test pending DB fix. |

# 3.  Known Issues Carried to Sprint 3

| Issue | Fix |
| --- | --- |
| app_usage_daily table not created on upgrade from v1. DB reports v2 but table is missing. | Update _onCreate() in DatabaseHelper to call all migrations up to current version on fresh install. Update _onUpgrade() to handle each version step. Uninstall and reinstall to verify both paths. |
| Phase 4 UI (screens and widgets) still not built across Sprint 1 and 2. | Intentionally deferred. Core features take priority. Screens built once all background services are confirmed working. |

Sprint 2 verdict: CODE COMPLETE.  All 10 files written, analyzer clean, app runs. Runtime confirmation of usage monitoring deferred pending DB migration fix in Sprint 3 Phase 1.

PhaseOut

Sprint 3 — Plan

DB Fix + Audio Sleep Timer + Focus Mode

March 2026  •  Follows Sprint 2

| Sprint | Sprint 3 |
| --- | --- |
| Features | DB migration fix (carried) + Audio Sleep Timer (FR-02) + Focus Mode stub (FR-04) |
| Why these | DB fix is mandatory before anything else can be tested. Audio timer reuses MediaChannel already built. Focus Mode starts the UsageStatsManager polling that Sprint 2 also needs. |
| New files | ~8 files: audio_timer_service, focus_service, usage_channel Kotlin update, battery_service, battery_snapshot_model |
| Reused files | Everything from Sprint 1 and 2 — BGS, scheduler, notification, media channel, usage channel, DB |
| Phases | Phase 1: DB fix • Phase 2: Audio Sleep Timer • Phase 3: Focus Mode stub • Phase 4: Battery Service |

# Phase 1 — DB Migration Fix (Carried from Sprint 2)

This must be resolved before any Sprint 2 or 3 features can be tested. The root cause is that _onCreate() only calls createV1() but does not run subsequent migrations on a fresh install at a higher version.

## Changes required

| File | Action | What changes |
| --- | --- | --- |
| lib/db/database_helper.dart | Modify | Update _onCreate() to run all migrations up to current dbVersion. Update _onUpgrade() to step through each version increment. |
| lib/db/migrations.dart | Verify | Confirm migrateV1ToV2() creates app_usage_daily correctly. No changes expected. |

## Fixed _onCreate logic

Replace the existing _onCreate method with this version that runs every migration in sequence:

Future<void> _onCreate(Database db, int version) async {

await DatabaseMigrations.createV1(db);

if (version >= 2) await DatabaseMigrations.migrateV1ToV2(db);

}

## Phase 1 test checkpoint

- Run flutter run --uninstall-first

- Tap the DB test button. Screen shows: app_usage_daily exists! Rows today: 0

- Grant PACKAGE_USAGE_STATS permission via Settings.

- Wait 60 seconds. Terminal shows usage data written to DB.

- flutter analyze — no issues.

# Phase 2 — Audio Sleep Timer (FR-02)

User sets a countdown (5–120 minutes). Audio plays. When timer expires, PhaseOut releases audio focus and stops playback. Simple feature with high reuse of Sprint 1 infrastructure.

## Files

| File | Action | What it does |
| --- | --- | --- |
| lib/services/audio_timer_service.dart | New | Manages the countdown. Stores remaining seconds in memory. Calls MediaChannel.releaseAudioFocus() on expiry. Sends notification. |
| lib/utils/constants.dart | Modify | Add audio timer min/max duration constants (5, 120 minutes). |

## AudioTimerService functions

| Function | Returns | What it does |
| --- | --- | --- |
| start(int minutes) | void | Starts the countdown. Stores expiry DateTime. Registers with BGS tick. |
| cancel() | void | Cancels the active timer. Clears expiry. Does not stop audio. |
| isActive | bool | True if a timer is currently running. |
| remainingSeconds | int? | Seconds until expiry. Null if no timer active. |
| checkExpiry() | Future<void> | Called by BGS tick. If expired: calls MediaChannel.releaseAudioFocus() and sends notification. |

## Phase 2 test checkpoint

- Play music. Call AudioTimerService.start(1) via temp button.

- Wait 60 seconds. Music pauses. Notification arrives: Sleep timer ended.

- Confirm isActive returns false after expiry.

# Phase 3 — Focus Mode Stub (FR-04)

Sprint 3 delivers the core Focus Mode engine — session management, allowlist storage, and foreground app polling via UsageStatsManager. The overlay (SYSTEM_ALERT_WINDOW) is a Sprint 4 item due to its complexity.

## Files

| File | Action | What it does |
| --- | --- | --- |
| lib/models/focus_session_model.dart | New | Stores session start time, end time, allowlist, blocked attempt count. |
| lib/db/migrations.dart | Modify | Add _createFocusSessions() table. migrateV2ToV3(). dbVersion = 3. |
| lib/services/focus_service.dart | New | Manages active focus sessions. Polls foreground app every 1 second via UsageChannel. Logs blocked attempts. Overlay deferred to Sprint 4. |
| lib/channels/usage_channel.dart | Modify | Add getForegroundApp() method — returns the current foreground package name. |
| MainActivity.kt | Modify | Add handler for getForegroundApp — queries UsageStatsManager with a 3-second window. |

## FocusService functions

| Function | Returns | What it does |
| --- | --- | --- |
| startSession(List<String> allowlist) | Future<void> | Starts a focus session. Saves to DB. Registers with BGS. |
| stopSession() | Future<void> | Ends the active session. Writes end time to DB. |
| isSessionActive | bool | True if a focus session is currently running. |
| checkForegroundApp() | Future<void> | Called every tick. Gets current foreground app. If not in allowlist: logs blocked attempt. Sends notification (overlay in Sprint 4). |

## Phase 3 test checkpoint

- Start focus session with allowlist = [com.brightdev.phaseout].

- Open any other app. Terminal shows: Blocked attempt logged.

- Notification arrives: That app is blocked during focus mode.

- Stop session. Open same app. No block.

# Phase 4 — Battery Service (FR-07 foundation)

Builds the battery monitoring layer that feeds the ML engine in Sprint 4. Snapshots are written to the battery_snapshots table every 5 minutes and used to build per-day-of-week charge predictions.

## Files

| File | Action | What it does |
| --- | --- | --- |
| lib/models/battery_snapshot_model.dart | New | level, charging, dayOfWeek, recordedAt. fromMap() toMap(). |
| lib/db/migrations.dart | Modify | _createBatterySnapshots() added to migrateV2ToV3(). |
| lib/services/battery_service.dart | New | Polls battery_plus every 5 min. Writes BatterySnapshotModel to DB. Calculates discharge rate via BatteryChannel. |
| lib/services/scheduler_service.dart | Modify | Add BatteryService.recordSnapshot() to tick loop. |

PhaseOut

Pre-Release Feature Summary

Everything needed before v1.0 ships

# Features Required Before Release

| FR | Feature | Sprint | Status | Remaining Work |
| --- | --- | --- | --- | --- |
| FR-01 | Sleep Wind-Down Timer | Sprint 1 | ✅ Core done | Fix media stop (NotificationListener). Build schedule builder UI. |
| FR-02 | Audio Sleep Timer | Sprint 3 | ⏳ Planned | AudioTimerService. Timer UI screen. |
| FR-03 | App Scheduler | Sprint 4 | ⏳ Queued | launchApp() stub already built. Need AppInfoModel, app picker UI, and schedule action wiring. |
| FR-04 | Focus Mode | Sprint 3–4 | ⏳ In progress | FocusService stub Sprint 3. SYSTEM_ALERT_WINDOW overlay Sprint 4. iOS advisory only. |
| FR-05 | App Usage Timer | Sprint 2 | ⚠️ Code done | DB migration fix (Sprint 3 Phase 1). Usage limit UI screen. |
| FR-06 | Data Usage Guard | Sprint 4 | ⏳ Queued | TrafficStats MethodChannel. Per-app data monitoring. Notification on threshold breach. |
| FR-07 | ML Routine Suggestions | Sprint 4 | ⏳ Queued | Battery snapshots (Sprint 3). Rolling average Dart model. Suggestion generation and display. |
| FR-08 | Scenario Builder | Sprint 5 | ⏳ Queued | IF/THEN rule engine. NLP parsing via Anthropic API. Scenarios table (migration ready). |

# Non-Feature Work Required Before Release

| Item | Sprint | What is needed |
| --- | --- | --- |
| UI — All screens and widgets | Sprint 3–4 | Dashboard, Schedule Builder, Schedules list, Usage screen, Focus screen, Audio Timer screen, Settings, Onboarding, Permissions screen. |
| Onboarding flow | Sprint 3 | Permission request sequence: PACKAGE_USAGE_STATS, POST_NOTIFICATIONS, SYSTEM_ALERT_WINDOW, battery optimisation exemption. |
| NotificationListenerService user grant | Sprint 3 | Guide user to Settings → Notification Access to enable PhaseOutNotificationListener. |
| App icon and branding | Sprint 4 | Replace default Flutter icon. App name, splash screen, theme colours. |
| ProGuard / R8 rules | Sprint 4 | Verify TFLite, Firebase, and BGS survive release minification. |
| Play Store listing | Sprint 5 | Screenshots, description, privacy policy, permission justifications. |
| Firebase Crashlytics validation | Sprint 3 | Confirm crash reports reach the console on a release build. |
| End-to-end regression test | Sprint 5 | Full manual test of all features on at least 2 physical Android devices. |

# Sprint Roadmap to Release

| Sprint | Theme | Key deliverables |
| --- | --- | --- |
| Sprint 3 | Fix + Audio + Focus | DB migration fix, AudioTimerService, FocusService stub, BatteryService, battery_snapshots table. |
| Sprint 4 | Focus overlay + ML + UI | SYSTEM_ALERT_WINDOW overlay, ML rolling average model, all screens and widgets, app icon. |
| Sprint 5 | Polish + Release | Scenario builder, Data Usage Guard, regression testing, Play Store listing, privacy policy. |

Estimated sprints to release: 3 more (Sprints 3, 4, 5). The foundation is solid. Every sprint from here adds features directly visible to the user.

Sprint 2 Report  •  Sprint 3 Plan  •  Release Summary  —  PhaseOut  •  March 2026