PhaseOut

Sprint 1 — Sleep Wind-Down Timer

First Sprint Document  •  Day 2  •  March 2026

| Sprint | Sprint 1 of N |
| --- | --- |
| Feature | Sleep Wind-Down Timer (FR-01) |
| Goal | A working background service that stops media and sends a notification at a user-set time |
| Estimated | 3–5 days of focused development |
| Depends On | Nothing — this IS the foundation all other features build on |
| Produces | BackgroundService, SchedulerService, DatabaseHelper, NotificationService, ScheduleModel, Dashboard stub, Schedule Builder screen |
| Status | Not started — Day 2 |

# 1.  Why We Start Here

Every feature in PhaseOut depends on three things: a persistent background service that keeps running when the app is closed, a local database to store schedules and events, and a notification system to communicate with the user. The Sleep Wind-Down Timer requires all three simultaneously, which means building this feature first means building the entire foundation of the app.

By the end of Sprint 1, the following infrastructure will be in place and ready for every future feature to plug into:

- flutter_background_service running as a persistent Android Foreground Service

- sqflite database initialised with the first two tables (schedules, usage_events)

- NotificationService wired up with channel IDs and all notification types

- SchedulerService evaluating active schedules on a 60-second tick loop

- MediaChannel MethodChannel bridge to stop Android media playback

- A working Schedule Builder screen where the user can set a sleep time

- A Dashboard stub that shows battery % and active schedule count

# 2.  Essentials — Plain English

Before writing any code it helps to understand what each piece actually does and why it exists. This section explains the four core concepts in plain language.

## 2.1  The Background Service

Normally, when you close an app on Android the OS kills it to save battery. PhaseOut cannot do its job if it dies when you close it — it needs to keep running all night checking the time. The flutter_background_service package solves this by running a special type of Android process called a Foreground Service. A Foreground Service is one that has a visible notification in the status bar, which signals to Android “do not kill this”. That persistent notification (e.g. “PhaseOut is watching”) is not optional — it is the price Android charges for keeping your service alive.

| KEY POINT | The background service is the heartbeat of the entire app. Every feature — wind-down, focus mode, usage tracking — is just logic that runs inside this one persistent process. |
| --- | --- |

## 2.2  The Scheduler

The SchedulerService runs a loop inside the background service. Every 60 seconds it wakes up, checks the current time and day of the week, compares them against every active schedule stored in the database, and if there is a match it fires the associated actions. Think of it like a very simple alarm clock engine that never stops running.

A schedule has three parts: when it fires (a time like 23:00), which days it applies (e.g. Monday to Friday), and what it does when it fires (stop media, send a notification). The scheduler’s only job is to read those three things and act on them at the right moment.

## 2.3  The Local Database (sqflite)

sqflite is a lightweight database that lives entirely on the device. No internet connection required, no server, no account. It works like a mini version of a traditional SQL database — you create tables, insert rows, and query them with SQL statements. For PhaseOut, the database has one purpose in Sprint 1: store the user’s schedules so they survive app restarts, phone reboots, and updates. When the background service starts it reads the schedules table and loads everything into memory.

| KEY POINT | Never store schedules in shared_preferences. Preferences are for simple on/off settings. Schedules are structured data with multiple fields and relationships — they belong in sqflite. |
| --- | --- |

## 2.4  The MethodChannel Bridge

Flutter is a cross-platform framework written in Dart. But stopping media playback on Android requires calling native Android Java/Kotlin code that Flutter cannot reach directly. The bridge between them is called a MethodChannel. You define a channel name (like com.brightdev.phaseout/media), write a Kotlin handler in the Android side that listens on that name, and then call it from Dart. When Dart calls channel.invokeMethod(‘stopAllMedia’), Android receives it and runs the native AudioManager code to release audio focus.

| KEY POINT | The MethodChannel is a one-way telephone between Dart and Android. You pick up the phone from Dart, Kotlin answers and does the native work, then sends the result back. |
| --- | --- |

# 3.  Files Involved in Sprint 1

The following files are created or modified during this sprint. Files marked NEW are created from scratch. Files marked STUB are created with basic structure to be expanded in later sprints.

| File Path | Status | Role in this Sprint |
| --- | --- | --- |
| lib/models/schedule_model.dart | NEW | Dart class for a schedule. fromMap() and toMap() for sqflite serialisation. |
| lib/models/usage_event_model.dart | NEW | Dart class for logging every BGS action fired. Written to DB after each trigger. |
| lib/db/database_helper.dart | NEW | Opens the sqflite DB, runs migrations, exposes CRUD methods for schedules and events. |
| lib/db/migrations.dart | NEW | SQL CREATE TABLE statements. Version-controlled so schema changes do not break existing installs. |
| lib/services/background_service.dart | NEW | Initialises flutter_background_service. Registers the onStart handler. Runs the 60-sec tick loop. Handles BOOT_COMPLETED restart. |
| lib/services/scheduler_service.dart | NEW | Reads enabled schedules from DB. On each tick evaluates time and day match. Calls ActionDispatcher on match. |
| lib/services/notification_service.dart | NEW | Creates notification channels. Sends heads-up, persistent BGS, and wind-down confirmation notifications. |
| lib/channels/media_channel.dart | NEW | Dart side of the MethodChannel bridge. Exposes stopAllMedia() and releaseAudioFocus() to Dart callers. |
| android/.../MainActivity.kt | MODIFY | Kotlin handler for com.brightdev.phaseout/media channel. Calls AudioManager and MediaSessionManager. |
| lib/utils/constants.dart | NEW | All magic strings: channel names, table names, notification IDs, tick interval. Imported everywhere. |
| lib/utils/time_utils.dart | NEW | nextOccurrence() computes the next DateTime a schedule fires. isMatchNow() checks if current time matches. |
| lib/utils/logger.dart | NEW | Thin log wrapper. Debug mode prints full traces. Release mode forwards errors to Crashlytics. |
| lib/screens/dashboard_screen.dart | STUB | Shows battery %, count of active schedules. Navigates to Schedule list. Full implementation in Sprint 3. |
| lib/screens/schedules_screen.dart | STUB | Lists schedules from DB with enable/disable toggle. Links to Schedule Builder. |
| lib/screens/schedule_builder_screen.dart | NEW | Full UI: time picker, day-of-week selector, action checklist (stop media, send notification). Saves to DB. |
| lib/widgets/schedule_card.dart | NEW | Reusable card component for a single schedule. Shows name, time, days, enabled toggle. |
| lib/widgets/day_selector.dart | NEW | Row of 7 day pill buttons (S M T W T F S). Tappable multi-select. Used in Schedule Builder. |
| lib/widgets/battery_tile.dart | NEW | Dashboard tile showing battery level and charging state from battery_plus. |
| lib/main.dart | MODIFY | Add Firebase init, NotificationService init, BackgroundService.initialise() before runApp(). |
| AndroidManifest.xml | MODIFY | Add FOREGROUND_SERVICE, RECEIVE_BOOT_COMPLETED, POST_NOTIFICATIONS, BATTERY_STATS permissions. |

# 4.  Function Register

Every function that needs to be written in Sprint 1, grouped by file. This is the complete coding checklist for the sprint.

## 4.1  DatabaseHelper

| Function | Returns | What it does |
| --- | --- | --- |
| initDatabase() | Future<Database> | Opens phaseout.db. Runs migrations on first launch. Returns the DB instance stored as a singleton. |
| _onCreate(db, version) | Future<void> | Runs all CREATE TABLE SQL from migrations.dart on first install. |
| _onUpgrade(db, old, new) | Future<void> | Runs incremental migration SQL when schema version bumps. |
| insertSchedule(ScheduleModel) | Future<int> | Inserts a schedule row. Returns the new row ID. |
| updateSchedule(ScheduleModel) | Future<int> | Updates an existing schedule by ID. |
| deleteSchedule(int id) | Future<int> | Deletes schedule by ID. |
| getEnabledSchedules() | Future<List<ScheduleModel>> | Returns all schedules where enabled = 1. Called by SchedulerService on every tick. |
| getAllSchedules() | Future<List<ScheduleModel>> | Returns all schedules. Used by the Schedules screen. |
| insertUsageEvent(UsageEventModel) | Future<int> | Writes an action log entry after every BGS trigger. |

## 4.2  ScheduleModel

| Function | Returns | What it does |
| --- | --- | --- |
| ScheduleModel(...) | constructor | Named constructor with all fields. |
| fromMap(Map<String,dynamic>) | ScheduleModel | Deserialises a sqflite row map into a ScheduleModel. Decodes daysOfWeek and actions from JSON strings. |
| toMap() | Map<String,dynamic> | Serialises the model to a map sqflite can store. Encodes lists to JSON strings. |
| copyWith(...) | ScheduleModel | Returns a new ScheduleModel with specified fields replaced. Used for toggling enabled state. |

## 4.3  BackgroundService

| Function | Returns | What it does |
| --- | --- | --- |
| initialise() | Future<void> | Registers the onStart and onReceiveData handlers with flutter_background_service. Called once from main.dart. |
| _onStart(ServiceInstance) | Future<void> | Entry point for the background isolate. Starts the persistent foreground notification. Calls _startTickLoop(). |
| _startTickLoop() | void | Runs a periodic Timer every 60 seconds. Each tick calls SchedulerService.evaluate(). |
| _registerBootReceiver() | void | Registers the RECEIVE_BOOT_COMPLETED intent so the service restarts after reboot. |
| isRunning() | Future<bool> | Returns true if the background service is currently active. Used by the Dashboard to show status. |
| stop() | Future<void> | Gracefully stops the background service. Exposed to the user via Settings. |

## 4.4  SchedulerService

| Function | Returns | What it does |
| --- | --- | --- |
| evaluate() | Future<void> | Main tick handler. Loads enabled schedules from DB, calls _checkSchedule() on each one. |
| _checkSchedule(ScheduleModel) | Future<void> | Calls TimeUtils.isMatchNow(). If matched, calls _dispatch() and writes a UsageEvent to DB. |
| _dispatch(ScheduleModel) | Future<void> | Iterates the schedule’s actions list. Routes each action to the correct handler (media stop, notification, etc.). |
| _handleStopMedia() | Future<void> | Calls MediaChannel.stopAllMedia(). Logs outcome. |
| _handleSendNotification(String) | Future<void> | Calls NotificationService.sendWindDownNotification(). |
| _handleLaunchApp(String) | Future<void> | Calls MediaChannel.launchApp(packageName). Sprint 1 stub — full implementation in Sprint 2. |

## 4.5  NotificationService

| Function | Returns | What it does |
| --- | --- | --- |
| initialise() | Future<void> | Creates all Android notification channels. Requests POST_NOTIFICATIONS permission on Android 13+. |
| showPersistentBGS() | Future<void> | Shows the permanent “PhaseOut is active” foreground service notification. Required to keep BGS alive. |
| sendWindDownNotification() | Future<void> | Sends a heads-up notification: “Good night — PhaseOut has stopped your media.” |
| sendScheduledReminder(String title, String body) | Future<void> | Generic scheduled notification. Used by future features. |
| cancelAll() | Future<void> | Cancels all active notifications. Called when BGS stops. |

## 4.6  MediaChannel (Dart side)

| Function | Returns | What it does |
| --- | --- | --- |
| stopAllMedia() | Future<bool> | Invokes ‘stopAllMedia’ on com.brightdev.phaseout/media channel. Returns true if Android side succeeded. |
| releaseAudioFocus() | Future<bool> | Invokes ‘releaseAudioFocus’. Stops the audio timer feature. Sprint 1 stub. |
| launchApp(String packageName) | Future<bool> | Invokes ‘launchApp’ with package name. Sprint 1 stub for FR-03. |

## 4.7  MainActivity.kt (Kotlin — Android side)

| Function | Returns | What it does |
| --- | --- | --- |
| configureFlutterEngine(engine) | override void | Sets up the MethodChannel handler on com.brightdev.phaseout/media. |
| handleStopAllMedia() | Boolean | Gets active MediaSession controllers via MediaSessionManager. Sends ACTION_STOP to each. Returns success. |
| handleReleaseAudioFocus() | Boolean | Calls AudioManager.abandonAudioFocusRequest(). Returns success. |
| handleLaunchApp(packageName) | Boolean | Creates Intent.ACTION_MAIN for the given package name. Starts the activity. Returns success. |

## 4.8  TimeUtils

| Function | Returns | What it does |
| --- | --- | --- |
| isMatchNow(ScheduleModel) | bool | Returns true if the current time (HH:mm) matches the schedule’s triggerTime AND today’s weekday is in daysOfWeek. |
| nextOccurrence(ScheduleModel) | DateTime | Computes the next DateTime this schedule will fire. Used by the Schedule card to show ‘Next: Tonight 23:00’. |
| formatTime(TimeOfDay) | String | Converts TimeOfDay to a display string like ‘11:00 PM’. |
| dayName(int weekday) | String | Converts Dart weekday int (1=Mon) to abbreviated name ‘Mon’. |

## 4.9  ScheduleBuilderScreen

| Function | Returns | What it does |
| --- | --- | --- |
| _pickTime(BuildContext) | Future<void> | Opens Flutter’s showTimePicker dialog. Stores selected TimeOfDay in state. |
| _toggleDay(int weekday) | void | Adds or removes a weekday from the selected days list in state. |
| _toggleAction(String action) | void | Adds or removes an action string (e.g. ‘stop_media’) from the selected actions list. |
| _validateAndSave() | Future<void> | Validates that a time and at least one day are selected. Creates a ScheduleModel and calls DatabaseHelper.insertSchedule(). |
| _buildDaySelector() | Widget | Returns the DaySelector widget pre-populated with current state. |
| _buildActionChecklist() | Widget | Returns a Column of CheckboxListTile widgets for each available action. |

# 5.  AndroidManifest.xml Additions

These lines must be added to android/app/src/main/AndroidManifest.xml before the app tag closes. Without them the background service and notifications will not work.

<!-- Permissions -->

<uses-permission android:name="android.permission.FOREGROUND_SERVICE" />

<uses-permission android:name="android.permission.FOREGROUND_SERVICE_SPECIAL_USE" />

<uses-permission android:name="android.permission.RECEIVE_BOOT_COMPLETED" />

<uses-permission android:name="android.permission.POST_NOTIFICATIONS" />

<uses-permission android:name="android.permission.BATTERY_STATS" />

<uses-permission android:name="android.permission.REQUEST_IGNORE_BATTERY_OPTIMIZATIONS" />

<!-- Boot receiver (inside <application> tag) -->

<receiver android:name="com.ryanheise.bgservice.BootReceiver"

android:exported="true">

<intent-filter>

<action android:name="android.intent.action.BOOT_COMPLETED" />

</intent-filter>

</receiver>

<!-- Background service declaration (inside <application> tag) -->

<service

android:name="id.flutter.flutter_background_service.BackgroundService"

android:foregroundServiceType="specialUse"

android:exported="false" />

# 6.  Recommended Build Order

Follow this order exactly. Each step depends on the one before it.

| Step | File | Why this order |
| --- | --- | --- |
| 1 | constants.dart | Define all string constants first. Every other file imports these. |
| 2 | logger.dart | Write the logger next. All services use it to report errors. |
| 3 | schedule_model.dart | The model is needed before the DB can store or retrieve anything. |
| 4 | usage_event_model.dart | Second model. Also needed before DB setup. |
| 5 | migrations.dart | Write the CREATE TABLE SQL. Referenced by DatabaseHelper. |
| 6 | database_helper.dart | Initialise the DB using the migration SQL. Test insertSchedule() manually. |
| 7 | time_utils.dart | Write isMatchNow() and nextOccurrence(). Unit test these before wiring to scheduler. |
| 8 | notification_service.dart | Set up channels and the persistent BGS notification. |
| 9 | AndroidManifest.xml | Add all permissions and service/receiver declarations. |
| 10 | MainActivity.kt | Write the Kotlin MethodChannel handler for media stop. |
| 11 | media_channel.dart | Write the Dart side of the MethodChannel bridge. |
| 12 | background_service.dart | Wire up flutter_background_service with the tick loop. |
| 13 | scheduler_service.dart | Write evaluate() and _dispatch(). Connect to DB and MediaChannel. |
| 14 | main.dart | Add Firebase init, NotificationService.initialise(), BackgroundService.initialise(). |
| 15 | day_selector.dart | Build the reusable widget before building the screen. |
| 16 | schedule_card.dart | Build the reusable card widget. |
| 17 | schedule_builder_screen.dart | Full screen: time picker + day selector + action checklist + save. |
| 18 | schedules_screen.dart | List screen: reads from DB, shows cards, links to builder. |
| 19 | battery_tile.dart | Simple tile using battery_plus. |
| 20 | dashboard_screen.dart | Stub: battery tile + schedule count + navigation to schedules. |

# 7.  Definition of Done

Sprint 1 is complete when all of the following are true:

- User can open the app, tap '+', set a sleep time and select days, and save a schedule.

- The schedule appears in the schedules list with the correct time and days shown.

- The background service starts automatically when the app is closed and shows a persistent notification in the status bar.

- The service survives a device reboot and restarts automatically.

- When the scheduled time is reached, media playback on the device stops within 60 seconds.

- A 'Good night' notification is delivered when the wind-down fires.

- Every action fired is written to the usage_events table in sqflite.

- flutter doctor shows no errors. flutter analyze shows no warnings.

- The app does not crash on a cold start.

End of Sprint 1 Document  —  PhaseOut  •  Day 2