PhaseOut

Sprint 1 — Phase 3 & 4 Combined Plan

BGS + Scheduler + Notifications + Full UI

March 2026  •  Follows Phase 2 (Build Verified)

| Sprint | Sprint 1 — Sleep Wind-Down Timer |
| --- | --- |
| Phases | Phase 3 (BGS + Scheduler) + Phase 4 (UI) — combined |
| Prerequisite | Phase 2 build-verified ✔ — runtime test pending cable |
| Phase 3 Files | notification_service.dart, background_service.dart, scheduler_service.dart, main.dart |
| Phase 4 Files | day_selector.dart, schedule_card.dart, battery_tile.dart, schedule_builder_screen.dart, schedules_screen.dart, dashboard_screen.dart |
| Total Files | 10 files across both phases |
| End Goal | Full working wind-down timer: user creates schedule → BGS fires → media stops → notification arrives |
| Final Test | Set schedule 2 min from now, lock phone, wait, confirm media stops and notification arrives |

# Phase 3 — BGS + Scheduler + Notifications

Phase 3 is the engine of Sprint 1. It wires together everything built in Phases 1 and 2 into a living, breathing background process. After Phase 3 the app will keep running after it is closed, evaluate schedules every 60 seconds, and fire notifications independently.

Phase 3 is the most technically complex phase in Sprint 1. The background service runs in a separate Dart isolate — it cannot directly access Flutter widgets or the main isolate's state. All communication goes through the BGS event bus.

## 3.1  notification_service.dart

Must be initialised before the background service starts. Creates all Android notification channels on first run. Every type of notification PhaseOut will ever send is defined here.

| Function | Returns | What it does |
| --- | --- | --- |
| initialise() | Future<void> | Creates all notification channels. Requests POST_NOTIFICATIONS permission on Android 13+. Called once from main() before runApp(). |
| showPersistentBGS() | Future<void> | Shows the permanent 'PhaseOut is active' notification. This is what keeps the foreground service alive. Cannot be dismissed by the user. |
| sendWindDownNotification() | Future<void> | Sends the 'Good night — PhaseOut has stopped your media' heads-up notification when a wind-down fires. |
| sendScheduledReminder(title, body) | Future<void> | Generic notification for future features. Accepts a title and body string. |
| cancelAll() | Future<void> | Cancels all active notifications. Called when the BGS stops. |

## 3.2  background_service.dart

The heart of the app. Manages the flutter_background_service lifecycle. Everything in PhaseOut that needs to run when the app is closed lives inside this service. It runs in its own Dart isolate separate from the UI.

| Function | Returns | What it does |
| --- | --- | --- |
| initialise() | Future<void> | Registers onStart and onReceiveData handlers. Configures auto-start on boot. Called once from main() before runApp(). |
| _onStart(ServiceInstance) | Future<void> | BGS entry point in the background isolate. Calls NotificationService.showPersistentBGS(). Starts the 60-second tick loop. |
| _startTickLoop(ServiceInstance) | void | Runs a periodic Timer every 60 seconds. Each tick calls SchedulerService.evaluate(). |
| isRunning() | Future<bool> | Returns true if the BGS is currently active. Used by Dashboard to show running status. |
| start() | Future<void> | Starts the background service. Called from Dashboard if user manually starts it. |
| stop() | Future<void> | Gracefully stops the service and cancels all notifications. |

Critical: the _onStart function runs in a SEPARATE ISOLATE. It cannot use AppLogger.d() — use AppLogger.bg() instead. It cannot access any widget state. It communicates with the UI via ServiceInstance.invoke().

## 3.3  scheduler_service.dart

Runs inside the background isolate. On every tick it reads enabled schedules from the database, checks each one against the current time and day, and dispatches actions for any matches.

| Function | Returns | What it does |
| --- | --- | --- |
| evaluate() | Future<void> | Entry point called every 60 seconds by the tick loop. Loads enabled schedules from DB and calls _checkSchedule() on each. |
| _checkSchedule(ScheduleModel) | Future<void> | Calls TimeUtils.isMatchNow(). If matched and not already fired this minute, calls _dispatch() and logs a UsageEvent. |
| _dispatch(ScheduleModel) | Future<void> | Iterates the schedule's actions list. Routes each action string to the correct handler method. |
| _handleStopMedia() | Future<void> | Calls MediaChannel.stopAllMedia() then MediaChannel.releaseAudioFocus(). Logs outcome. |
| _handleSendNotification() | Future<void> | Calls NotificationService.sendWindDownNotification(). |
| _handleLaunchApp(String pkg) | Future<void> | Calls MediaChannel.launchApp(). Sprint 1 stub — exercised in Sprint 2. |
| _alreadyFiredThisMinute(ScheduleModel) | bool | Guards against firing the same schedule multiple times in the same minute window. Tracks last fired time in memory. |

## 3.4  main.dart update

After Phase 3, main.dart needs three additional initialisations before runApp(). Order is critical — NotificationService must come before BackgroundService.

void main() async {

WidgetsFlutterBinding.ensureInitialized();

await Firebase.initializeApp(...);

await NotificationService.initialise();   // 1. channels first

await BackgroundService.initialise();     // 2. BGS second

runApp(const PhaseOutApp());              // 3. UI last

}

## 3.5  Phase 3 Test Checkpoint

| # | Test Step | Expected Result |
| --- | --- | --- |
| 1 | Run flutter run with cable connected. | App opens, no crash. |
| 2 | Close the app completely. | A persistent 'PhaseOut is active' notification appears in the status bar. |
| 3 | Reboot the device. | After reboot, the persistent notification reappears within 30 seconds. |
| 4 | Set a schedule 2 minutes from now for today's day. | Schedule saved, appears in schedules list. |
| 5 | Lock the phone and wait. | At the scheduled time, media stops and wind-down notification arrives. |
| 6 | Check flutter run terminal logs. | Logs show tick firing, schedule matching, and actions dispatched. |

# Phase 4 — UI: Widgets + Screens

Phase 4 builds the user-facing layer. The rule is always widgets first, then screens. Screens are assembled from widgets, so the widgets must exist before the screens that use them. All screens in Phase 4 read from and write to the database built in Phase 1.

Phase 4 is where the app becomes something the user can actually interact with. By the end, a user can open the app, create a sleep schedule, and see it listed — with the BGS already running in the background ready to fire it.

## 4.1  Widgets (build these first)

day_selector.dart

A row of 7 circular pill buttons labelled M T W T F S S. Multi-select. Tapping a day toggles it. Selected days are filled, unselected are outlined. Used in the Schedule Builder screen.

| Function / Property | Type | What it does |
| --- | --- | --- |
| selectedDays | List<int> | The currently selected weekday ints (1=Mon to 7=Sun). Passed in from parent. |
| onChanged | Function(List<int>) | Callback fired when user taps a day. Parent updates state. |
| _toggleDay(int day) | void | Adds or removes the day from selectedDays. Calls onChanged with updated list. |
| _buildDayPill(int day) | Widget | Returns a single pill. Filled style if selected, outlined if not. Uses TimeUtils.dayLetter() for label. |

schedule_card.dart

A card showing one schedule. Displays name, formatted time, formatted days, and an enabled/disabled toggle switch. Tapping the card navigates to the Schedule Builder in edit mode.

| Function / Property | Type | What it does |
| --- | --- | --- |
| schedule | ScheduleModel | The schedule to display. Required. |
| onToggle | Function(bool) | Called when user flips the enabled switch. Parent updates DB. |
| onTap | Function() | Called when card body is tapped. Navigates to edit screen. |
| _buildDayChips() | Widget | Row of small day abbreviation chips showing which days are active. |
| _buildNextLabel() | Widget | Small text showing 'Next: Tonight' or 'Next: Monday' using TimeUtils.relativeOccurrence(). |

battery_tile.dart

A dashboard tile showing current battery level as a percentage and charging state. Uses the battery_plus package. Refreshes every 5 minutes via a periodic timer.

| Function / Property | Type | What it does |
| --- | --- | --- |
| _batteryLevel | int | Current battery percentage. Updated by _refresh(). |
| _isCharging | bool | True if device is currently charging. |
| _refresh() | Future<void> | Reads battery level and state from battery_plus. Called on init and every 5 minutes. |
| _batteryIcon() | IconData | Returns the correct battery icon based on level and charging state. |
| _batteryColor() | Color | Green above 50%, amber 20-50%, red below 20%. |

## 4.2  Screens (build after widgets)

schedule_builder_screen.dart

The most important screen in Phase 4. This is where the user creates or edits a sleep schedule. It has three sections: a time picker, the DaySelector widget, and an action checklist. On save it writes to the database.

| Function | Returns | What it does |
| --- | --- | --- |
| _pickTime(context) | Future<void> | Opens Flutter's showTimePicker dialog. Stores result in _selectedTime state. |
| _toggleDay(int weekday) | void | Adds or removes weekday from _selectedDays list. |
| _toggleAction(String action) | void | Adds or removes an action string from _selectedActions list. |
| _validateAndSave() | Future<void> | Validates time selected and at least one day selected. Builds ScheduleModel and calls DatabaseHelper.insertSchedule(). Pops screen on success. |
| _buildTimeSection() | Widget | Row showing selected time with a tap-to-change button. |
| _buildDaySection() | Widget | Label + DaySelector widget pre-populated with current state. |
| _buildActionSection() | Widget | Column of CheckboxListTile for stop_media and send_notification actions. |

schedules_screen.dart  (STUB)

Lists all schedules from the database. Shows a ScheduleCard for each one. Has a FloatingActionButton that navigates to the Schedule Builder. Enable/disable toggle calls DatabaseHelper.updateSchedule().

| Function | Returns | What it does |
| --- | --- | --- |
| _loadSchedules() | Future<void> | Calls DatabaseHelper.getAllSchedules(). Updates state with result. |
| _toggleSchedule(ScheduleModel, bool) | Future<void> | Calls DatabaseHelper.updateSchedule() with new enabled value. Refreshes list. |
| _deleteSchedule(int id) | Future<void> | Calls DatabaseHelper.deleteSchedule(). Refreshes list. Shows snackbar. |

dashboard_screen.dart  (STUB)

The app home screen. Shows battery tile, count of active schedules, BGS running status, and a button to navigate to the Schedules screen. Full dashboard built in Sprint 3.

| Function | Returns | What it does |
| --- | --- | --- |
| _loadData() | Future<void> | Loads schedule count from DB and BGS running status. Called on initState. |
| _buildStatusCard() | Widget | Shows BGS running/stopped status with a start/stop button. |
| _buildScheduleCount() | Widget | Shows number of active schedules. Tapping navigates to Schedules screen. |

## 4.3  main.dart final update

After Phase 4, main.dart gets proper navigation. Remove the TestScreen and replace with the Dashboard. The test button is gone from this point forward.

return MaterialApp(

title: 'PhaseOut',

theme: ThemeData(

colorScheme: ColorScheme.fromSeed(

seedColor: const Color(0xFF1F6FBF),

brightness: Brightness.dark,

),

),

home: const DashboardScreen(),

);

## 4.4  Phase 3 + 4 Combined Test Checkpoint

This is the Sprint 1 Definition of Done test. All 9 criteria from the Sprint 1 document are checked here.

| # | Test | Pass Condition |
| --- | --- | --- |
| 1 | Open app → create sleep schedule at current time + 2 min → save. | Schedule appears in list with correct time and days. |
| 2 | Close the app. | Persistent BGS notification appears in status bar. |
| 3 | Play music. Wait for scheduled time. | Music stops within 60 seconds of the trigger time. |
| 4 | Check notification tray at trigger time. | 'Good night — PhaseOut has stopped your media' notification received. |
| 5 | Check flutter run terminal logs. | UsageEvent written to DB with outcome=success. |
| 6 | Reboot device. | BGS notification reappears within 30 seconds of boot. |
| 7 | Run flutter analyze. | No issues found. |
| 8 | Enable/disable a schedule via toggle. | Toggle persists after app restart. |
| 9 | Cold start the app. | No crash on launch. |

# Combined Build Order — Phases 3 & 4

| Step | Phase | File | Why this order |
| --- | --- | --- | --- |
| 11 | 3 | notification_service.dart | Must exist before BGS which calls it on start. |
| 12 | 3 | background_service.dart | Depends on NotificationService and SchedulerService. |
| 13 | 3 | scheduler_service.dart | Runs inside BGS. Depends on DB, TimeUtils, MediaChannel, NotificationService. |
| 14 | 3 | main.dart (Phase 3 update) | Wire NotificationService.initialise() and BackgroundService.initialise(). |
| 15 | 4 | day_selector.dart | Widget used by schedule_builder_screen. |
| 16 | 4 | schedule_card.dart | Widget used by schedules_screen. |
| 17 | 4 | battery_tile.dart | Widget used by dashboard_screen. |
| 18 | 4 | schedule_builder_screen.dart | Depends on DaySelector widget and DatabaseHelper. |
| 19 | 4 | schedules_screen.dart | Depends on ScheduleCard widget and DatabaseHelper. |
| 20 | 4 | dashboard_screen.dart | Depends on BatteryTile, BackgroundService.isRunning(), and DatabaseHelper. |
| 21 | 4 | main.dart (Phase 4 update) | Replace TestScreen with DashboardScreen. Remove test buttons. |

# Known Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Android Doze kills BGS during test | Medium | Request battery optimisation exemption in onboarding. Test with screen off, not just app closed. |
| Media still does not stop after Phase 2 debug | Medium | SchedulerService calls stopAllMedia() AND releaseAudioFocus() back to back. One of the two will work on any well-behaved app. |
| BGS tick fires 1-2 minutes late | Low | Normal on Android due to battery optimisation. Acceptable for wind-down use case. Document as known behaviour. |
| Notification channel not created before BGS starts | Low | NotificationService.initialise() is called before BackgroundService.initialise() in main(). Order is enforced. |
| Schedule fires multiple times in same minute | Low | _alreadyFiredThisMinute() guard in SchedulerService tracks last fired time in memory. |

Sprint 1 — Phase 3 & 4 Plan  •  PhaseOut  •  March 2026