PhaseOut

Sprint Retrospectives

Sprints 1–5 · Full Development History

April 2026

# Sprint 1 — Foundation (Retrospective)

## Planned

- Project setup, Flutter + Firebase init

- sqflite DB v1 — schedules and usage_events tables

- Basic navigation shell

- Schedule model and DB access layer

## Delivered

- Flutter project initialised with Firebase, Crashlytics, and local notifications

- sqflite v1 schema with schedules and usage_events

- DatabaseHelper singleton with CRUD for schedules

- Constants registry, AppLogger, time_utils

- Bottom navigation shell with IndexedStack

## Issues Encountered

- @pragma vm:entry-point missing on BackgroundService — AOT crash in release mode (fixed in Sprint 3)

- sqflite path resolution different on emulator vs device

## Retrospective Notes

Sprint 1 established clean architecture foundations. The decision to use a singleton DatabaseHelper and constants registry paid dividends throughout the project — no scattered magic strings.

# Sprint 2 — Usage Tracking & UI (Retrospective)

## Planned

- Usage stats via UsageStatsManager MethodChannel

- App usage daily table

- Usage screen with bar chart

- Per-app daily limits with notifications

## Delivered

- UsageChannel.dart + MainActivity.kt getUsageStats() handler

- app_usage_daily table (DB v2 migration)

- UsageBarChart widget with animated bars

- UsageMonitorService with limit enforcement

- Over-limit notifications via flutter_local_notifications

## Issues Encountered

- MissingPluginException when calling UsageChannel from BGS isolate — root cause of the isolate boundary problem discovered here, not yet solved

- UsageStatsManager INTERVAL_DAILY returns no data for short time windows — discovered later, fixed with INTERVAL_BEST

## Retrospective Notes

The isolate boundary issue identified here persisted for two full sprints before the BgsBridge architecture was designed. In retrospect, the correct solution (PhaseOutService Kotlin native service) should have been considered earlier. However, the BGS approach was a valid MVP decision given the timeline.

# Sprint 3 — Background Service & Scheduling (Retrospective)

## Planned

- Persistent Flutter background service

- Schedule evaluation loop (60s tick)

- Media stop via MediaSession + NotificationListener

- Focus mode session management

- Battery snapshots and ML prediction groundwork

## Delivered

- FlutterBackgroundService with START_STICKY and @pragma vm:entry-point

- SchedulerService.evaluate() — day/time matching, action dispatch

- MediaChannel.stopAllMedia() via PhaseOutNotificationListener

- FocusService — session start/stop, SharedPreferences persistence

- DB v3 — focus_sessions and battery_snapshots tables

- BatteryService.recordSnapshot() on every BGS tick

## Issues Encountered

- Schedule firing confirmed in logs (*** FIRING) but actions silent — BGS isolate MethodChannel problem still present

- PhaseOutNotificationListener declared inside MainActivity.kt caused component name mismatch after refactor

- DB v3 migration only called in _onUpgrade, not _onCreate — fresh installs missing tables

## Retrospective Notes

Sprint 3 was the most technically difficult. The decision to split PhaseOutNotificationListener into its own file fixed the component name issue but required Notification Access to be re-granted. The DB migration bug was a silent failure that took significant debugging time to identify.

# Sprint 4 — UI Completion & Architecture Fix (Retrospective)

## Planned

- All UI screens complete

- Fix MissingPluginException permanently

- Battery prediction ML

- App icon and splash animation

- Release APK

## Delivered

- All five tab screens: Dashboard (night sky), Schedules, Usage, Focus, Settings

- BgsBridge — request/response pattern across isolate boundary

- PhaseOutService.kt — fully autonomous Kotlin ForegroundService (Option B)

- All native calls moved to Kotlin: media stop, usage query, DND, brightness, alarms

- PhaseOutWindowOverlay.kt — SYSTEM_ALERT_WINDOW overlay for focus blocking

- BatteryPredictionService — linear regression over 28-day rolling window

- AppLabelService — package name to human label resolution

- PreNotificationService — 30-minute ahead bedtime reminders

- Animated splash screen with CustomPainter moon + star field

- App icon generated at all mipmap densities

- Release APK confirmed building at 76.8MB

- CONFIRMED WORKING on Samsung A266B: audio stop, timer expiry, schedule firing

## Issues Encountered

- BgsBridge request/response pattern had race conditions on concurrent requests — resolved by making each bridge a one-shot completer

- PhaseOutDatabase loaded 0 schedules initially — INTERVAL_BEST vs INTERVAL_DAILY, plus DB path resolution using 3 candidate paths

- Splash screen navigation used pushReplacementNamed which failed silently — fixed to direct MaterialPageRoute

- AndroidManifest.xml accidentally saved into schedule_builder_screen.dart — human error, immediately corrected

## Retrospective Notes

Sprint 4 delivered the most ambitious architectural change of the project. The decision to move entirely to a Kotlin autonomous service (Option B over Option A) added 4–5 hours of work but eliminated the entire class of isolate boundary failures permanently. It was the right call. The moment the audio stopped autonomously on a schedule trigger while the developer was typing was the confirmation that the architecture works.

# Sprint 5 — Polish & Release Prep (Current)

## Planned

- Bedtime extras: DND, brightness dimming, go-home, morning alarm

- Focus overlay using SYSTEM_ALERT_WINDOW

- UI redesign — night sky dashboard, animated bar chart reports

- Privacy policy and Play Store listing

- Full regression test on release APK

## Delivered

- PhaseOutService v2 — DND, brightness, go-home, morning alarm, focus overlay

- PhaseOutWindowOverlay — moon character drawn natively, shown over any app

- schedule_builder_screen v2 — extended bedtime extras UI with toggles

- DB v4 — wake_hour and wake_minute columns added via migration

- Dashboard redesign — animated 80-star night sky, drifting clouds, real data

- Usage screen redesign — animated bar chart, total summary card

- permissions_screen v2 — all permissions including new bedtime extras

## Remaining

- Privacy policy hosted at live URL

- Play Store listing, screenshots, content rating

- Full regression test on release APK

- Crashlytics test crash confirmation